**Note: please make sure you fill all information related to your project below and convert everything to readme.md (GitHub)**

In our project,we include four main phases:**planning, design and develop, testing, closure**

Table 1: Resource needs for our project

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| Tasks | Description |
| **1.0 Planning** | 1.1 Planning – prepare  meeting  1.2 Consultation with stakeholders  1.3 Risk assessment | Team members meeting (workshop) | 4 hours | 4x30$= **120$** |
| **2.0 Design and develop** | 2.1 Design a website and logo  2.2 Contact domestic suppliers  2.3 Advertising | Refrigerator  laptop  Advertisement | 300 Refrigerators  20 laptops  10 places | 300x30$=**9000$**  2x500$ = **1000$**  10x1000$=**10000$** |
| **3.0 Testing** | 3.1 Guarantee the quality of goods | Quality inspector  Quality detector | 2 Quality inspector(5 hours)  2 Quality detector | 2 peoplex5 hrx40$=**400$**  2X500$=**1000$** |
| **4.0 Closure** | Hosting | 2 years hosting | 1 year=430$ | **430$** |
| **Total** |  |  |  | **30950$ NZ** |

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.